Release Note

**🔧1.0 What’s New** (New delivered user stories)

List out the new user stories that you delivered.

**None**

List the deferred user stories and ETA:

|  |  |  |  |
| --- | --- | --- | --- |
| User Story Id (in MSFT backlog) | Title | Reason of postponement | New ETA |
| 21281 | As a developer I want to use Azure purview API to scan the dataset and extract metadata | Work in progress | 4-March-2021 |
| 8747 | As a Consultant I will create custom reporting to monitor Cost Optimization | Awaiting feedbacks to conclude the work | N.A. |
| 8915 | As a Consultant I will create 5 pre-defined reports in a Dashboard to allow the Platform Owner to monitor aspects of consumption | Awaiting feedbacks to conclude the work | N.A. |
| 21235 | As a Security Architect I'll perform handover sessions for HCF/HCM | Delays in onboarding required members from MSI | 11-March-2021 |

🚀 **2.0 Fixed Defects**

The following 15 bugs (portal related) reported in SIT are addressed in the current interim build –

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Title** | **Severity** | **State** |
| [32965](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/32965) | FN - My TASMU Portal - Sf - Error is displayed when Business owner tries to visit a page with no records | 3 - Medium | Resolved |
| [32966](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/32966) | FN-B2C-Support request search is not working as expected, when searched by invalid inputs no message is displayed | 3 - Medium | Resolved |
| [33005](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33005) | NF-Localization-Arabic - B2B Market Place - Home Page tabs are not translated | 3 - Medium | Resolved |
| [33007](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33007) | NF-Localization-Arabic - B2B Market Place - Chatbot welcome message not translated | 3 - Medium | Resolved |
| [33034](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33034) | NF-Localization-Arabic - B2B Market Place - Text not translated in News tab | 3 - Medium | Resolved |
| [33041](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33041) | NF-Localization-Arabic - B2B Market Place - Text not translated in Configure plan page | 3 - Medium | Resolved |
| [33045](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33045) | NF-Localization-Arabic - B2B Market Place - Products- duplicate fields in the billing address tab | 3 - Medium | Resolved |
| [33046](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33046) | NF-Localization-Arabic - B2B Market Place - Homepage- Wrong translation in Smart Services by Sector section | 3 - Medium | Resolved |
| [33072](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33072) | NF-Localization-Arabic - B2B Market Place - Contact Us- overlap in the attachment box | 3 - Medium | Resolved |
| [33119](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33119) | FN - B2B Marketplace Portal - Chrome- Subscription not possible for Free service/product | 2 - High | Resolved |
| [33171](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33171) | NF-Localization-Arabic - B2B Market Place - Contact Us- wrong Arabic Translation | 4 - Low | Resolved |
| [33173](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33173) | NF-Localization-Arabic - Market Place - Home tab translation | 3 - Medium | Resolved |
| [33174](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33174) | NF-Localization-Arabic - B2B Market Place - My Account- Preferred method of contact field is in English | 3 - Medium | Resolved |
| [33175](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33175) | NF-Localization-Arabic - B2B Market Place - My Account- drop menus in the address tab | 3 - Medium | Resolved |
| [33257](https://dev.azure.com/TASMUCP/TASMU%20MSI/_workitems/edit/33257) | NF-Localization-Arabic - B2C Market Place - Chatbot welcome message not translated | 3 - Medium | Resolved |

**Note:**

Mobile build is not included as part of this release. As communicated, it will be shared on **Sunday 28 February 2021**.

**⭐ 3.0 Improvements**

List out all improvements that you've made to your product.

**None**

🚀 **4.0 Deployments**

**4.1 Infrastructure**  
Pull Request - <https://dev.azure.com/TASMUCP/TASMU%20MSI/_git/infra/pullrequest/4743>

UAT can be taken as reference.

1. Add Action Group Module (update the variables and new pipeline in ADO according to MSI)
2. Add Action Group parameter file for pre and deploy the resource to rg-<sub>-apps-mon-<env>-we-01
3. Update the App Service Management to include Action Group - appcog-<sub>-apps-arqna-<env>-we-01 , appcog-<sub>-apps-bot-<env>-we-01 , appcog-<sub>-apps-qna-<env>-we-01
4. Redeploy rg-<sub>-apps-cog-<env>-we-01
5. Add private end points, follow steps 5.1, 5.2 and 5.3 of [UAT-Apps-Workload-Deployment-Steps](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_wiki/wikis/TASMU-Central-Platform.wiki/119/UAT-Apps-Workload-Deployment-Steps?anchor=5-deployment-of-private-endpoints)
6. Update cosmos parameter file - cosmos-<sub>-apps-str-<env>-we-01 for private end point and diagnostic settings
7. Redeploy rg-<sub>-apps-str-<env>-we-01
8. Update logic app - logic-<sub>-apps-intsubs-<env>-we-01
9. Redeploy rg-<sub>-apps-int-<env>-we-01
10. Deploy the App Configurations for pre (CD-AppConfigurations-Master-Release)

**4.2 CDN**

|  |  |
| --- | --- |
| **Tag** | **Pipeline Name** |
| SIT\_CDN\_25Feb2021 | [CD-CDNContainer-Prd-Release](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_build?definitionId=1019) |

**4.3 Platform APIs**

|  |  |
| --- | --- |
| **Tag** | **Pipeline Name** |
| SIT\_API\_25Feb2021 | [CD-PlatformAPIs-Prd-Release](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_build?definitionId=1021) |

**4.4 Bot**

|  |  |
| --- | --- |
| **Tag** | **Pipeline Name** |
| SIT\_Bot\_25Feb2021 | [CD-BotApi-Prd-Release](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_build?definitionId=1022) |

**4.5 Web Apps**

|  |  |
| --- | --- |
| **Tag** | **Pipeline Name** |
| SIT\_Web\_25Feb2021 | [CD-WebApps-Prd-Release](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_build?definitionId=1020) |

**4.6 APIM**

|  |  |
| --- | --- |
| **APIs** | **Pipeline Name** |
| Profile | [CI-APIMConfig-Prd-Master-Build](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_build?definitionId=961) |
| Profile | [CD-APIMConfig-pre-Release](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_build?definitionId=962) |

**4.7CRM**

|  |
| --- |
| **Pipeline Name** |
| [CD-CrmPlatform-Release](https://dev.azure.com/TASMUCP/TASMU%20Central%20Platform/_build/results?buildId=30459&view=results) |

**💻 5.0 Reviewers**

|  |  |
| --- | --- |
| Prepared By | Manvir Kaur, Sumit Gupta, Sutan Dan |
| Company name | Microsoft |
| Reviewed by | Ravi Sankar Pillutla, Anil Erkek, Abhishek Ghosh, Subhajit Chatterjee, Gareeb Navas T M |
| Approved by | Ashwani Sharma |

**6.0 Appendix**

**6.1 Running Pipeline from Tags**

****